AGENT 01 Customer Support & Returns Orchestrator TEAM ASSIGNMENTS & DELIVERABLES GUIDE Members 2 · 3 · 4 · 5 ¦ E-Commerce Multi-Agent System ¦ 2026

| Member | Role Title | Primary Component | Phase |
| --- | --- | --- | --- |
| Member 2 | AI Guardrails & Policy Engineer | Policy Agent + All Guardrails | Phases 1 & 4 |
| Member 3 | Integrations & Resolution Engineer | Resolution Agent + Tool APIs | Phases 1 & 2 |
| Member 4 | Communications & Escalation Engineer | Comm Agent + Escalation Agent + Zendesk | Phases 2 & 3 |
| Member 5 | Infrastructure & Observability Engineer | Kubernetes + Kafka + Redis + Datadog | Phases 5 & 6 |

Each member works on a dedicated feature branch and submits PRs to develop. The Project Lead reviews and merges all PRs. Read your section carefully — your deliverables are on the critical path for at least one other team member.

PROJECT LEAD — WHAT YOUR LEAD IS WORKING ON

To give you context on where your work slots in, here is a brief overview of what the Project Lead is handling. This is not exhaustive — just enough so you know who to go to for what and how your code connects.

| Lead's Area | What It Means for You |
| --- | --- |
| Triage Orchestrator | The entry point that receives every customer message and decides where to route it. Your agents are what it hands off to — the Lead's code is what calls yours. |
| Tool Interface Specification | The Lead publishes /docs/tool_interface_spec.md by Week 1 Day 3. It defines function signatures, input/output types, and error formats all tools must follow. Do not start any tool before reading it. |
| Session & State Management | The Lead manages the Redis session store that keeps conversation state alive across handoffs. You don't touch Redis directly — just ensure your agents return the expected output fields so the session stays intact. |
| Repo Setup & PR Reviews | The full repo skeleton (folders, base files, branch protection) will be ready before anyone starts coding. All PRs go to the Lead for review — expect feedback within 24 hours of opening. |
| Integration Tests | Once your branch is merged, the Lead runs the full pipeline test suite that chains all agents together end-to-end. Aligning with the interface spec early is the best way to pass it first time. |

In short — the Lead builds the spine that connects everything. You build the organs. Neither works without the other.

| M2 | Member 2 — AI Guardrails & Policy Engineer Agent 01 — Customer Support & Returns Orchestrator |
| --- | --- |

OVERVIEW & BRANCH

| Property | Detail |
| --- | --- |
| Branch name | feature/policy-agent |
| Primary file | /agents/policy_agent.py + /guardrails/*.py |
| Reports to | Project Lead (for PR reviews and merge approvals) |
| Depends on | Tool interface spec from Lead (available Week 1, Day 3) |
| Blocks | Resolution Agent (Member 3) cannot run until Policy Agent is merged |
| Phase ownership | Phase 1 (Policy Agent) + Phase 4 (All Guardrails) |

YOUR COMPONENTS

Policy Agent  —  /agents/policy_agent.py

- Validate return eligibility: return window <= 30 days, item not in exclusion list, no fraud flag

- Output structured JSON: { eligible: bool, reason: str, recommended_action: str }

- Model: gpt-4o-mini (cost-efficient — do NOT upgrade to gpt-4o without lead approval)

- Tools to call: check_return_policy (rules DB), get_customer_profile (CRM)

- Fraud signal check: cross-reference every return against fraud DB before returning eligible: true

Guardrails — /guardrails/ (all four files)

- pii_scrubber.py — Input guardrail: strip credit card numbers, SSNs before any agent sees the message

- sentiment_monitor.py — Passive guardrail: score CSAT risk 0.0–1.0; if score > 0.8, override route to Escalation Agent

- refund_cap.py — Output guardrail: block Resolution Agent from processing refunds > $500 without human approval flag

- Note: brand_voice.py is owned by Member 4 — you do not need to implement it

DELIVERABLES

| # | Deliverable | File / Location | Due |
| --- | --- | --- | --- |
| 1 | Policy Agent — full implementation | /agents/policy_agent.py | Week 2 |
| 2 | Policy Agent — unit tests (>= 10 test cases) | /tests/test_policy_agent.py | Week 2 |
| 3 | PII Scrubber guardrail | /guardrails/pii_scrubber.py | Week 5 |
| 4 | Sentiment Monitor guardrail | /guardrails/sentiment_monitor.py | Week 5 |
| 5 | Refund Cap guardrail | /guardrails/refund_cap.py | Week 5 |
| 6 | PR submitted to develop with passing CI | GitHub PR | Week 2 (agent), Week 5 (guardrails) |

ACCEPTANCE CRITERIA

- Policy Agent returns valid JSON for all inputs — never raises an unhandled exception

- Fraud detection rate >= 95% on test dataset provided by Lead in /tests/fixtures/

- PII scrubber removes all card numbers and SSNs — verified by test_pii_scrubber.py

- Sentiment monitor correctly flags toxic/distress inputs in 100% of test cases

- Refund cap blocks transactions > $500 and returns human_approval_required: true

- All tests green before PR is opened

| M3 | Member 3 — Integrations & Resolution Engineer Agent 01 — Customer Support & Returns Orchestrator |
| --- | --- |

OVERVIEW & BRANCH

| Property | Detail |
| --- | --- |
| Branch name | feature/resolution-agent |
| Primary files | /agents/resolution_agent.py + /tools/payment_tools.py + /tools/shipping_tools.py + /tools/crm_tools.py |
| Reports to | Project Lead (for PR reviews and merge approvals) |
| Depends on | Policy Agent (Member 2) must be merged first; tool interface spec from Lead (Week 1, Day 3) |
| Blocks | Nothing — but your tools are called by Triage Orchestrator too; delays affect integration tests |
| Phase ownership | Phase 1 (Resolution Agent) + Phase 2 (tool integrations) |

YOUR COMPONENTS

Resolution Agent  —  /agents/resolution_agent.py

- Execute approved resolutions received from Policy Agent (via Triage Orchestrator handoff)

- Three resolution paths: (1) issue refund, (2) generate return label, (3) create replacement order

- Model: gpt-4o-mini

- Must check refund_cap guardrail before calling process_refund — never bypass it

- Return structured resolution summary passed to Communication Agent

Tool Integrations — /tools/

- crm_tools.py — get_customer_profile: fetch order history, loyalty tier, past returns from CRM API

- payment_tools.py — process_refund: issue refund to original payment method via Stripe/PayPal API

- shipping_tools.py — create_return_label: generate prepaid label via FedEx/UPS API

- shipping_tools.py — create_replacement_order: clone order and flag for expedited fulfillment via OMS API

- All tools must be decorated with @function_tool from OpenAI Agents SDK

- All tools must handle API errors gracefully — never let an API failure crash the agent

DELIVERABLES

| # | Deliverable | File / Location | Due |
| --- | --- | --- | --- |
| 1 | Resolution Agent — full implementation | /agents/resolution_agent.py | Week 2 |
| 2 | CRM tool — get_customer_profile | /tools/crm_tools.py | Week 2 |
| 3 | Payment tool — process_refund (Stripe/PayPal) | /tools/payment_tools.py | Week 3 |
| 4 | Shipping tools — create_return_label + create_replacement_order | /tools/shipping_tools.py | Week 3 |
| 5 | Unit tests for all 4 tools (mock API responses) | /tests/test_tools.py | Week 3 |
| 6 | Resolution Agent unit tests | /tests/test_resolution_agent.py | Week 2 |
| 7 | PR submitted to develop with passing CI | GitHub PR | Week 3 |

ACCEPTANCE CRITERIA

- Resolution Agent correctly selects resolution path for all three action types

- All tools use @function_tool decorator and match the interface spec provided by Lead

- API errors are caught, logged, and surfaced as human-readable error strings — never unhandled exceptions

- process_refund never fires for amounts > $500 (guardrail enforcement verified in tests)

- All API calls use environment variables for credentials — no hardcoded keys ever

- All tests green before PR is opened

| M4 | Member 4 — Communications & Escalation Engineer Agent 01 — Customer Support & Returns Orchestrator |
| --- | --- |

OVERVIEW & BRANCH

| Property | Detail |
| --- | --- |
| Branch name | feature/communication-escalation |
| Primary files | /agents/communication_agent.py + /agents/escalation_agent.py + /tools/notification_tools.py + /tools/helpdesk_tools.py + /guardrails/brand_voice.py |
| Reports to | Project Lead |
| Depends on | Resolution Agent (Member 3) must be merged first for full pipeline testing |
| Blocks | Integration test suite (Lead) requires Escalation Agent + Zendesk before it can run |
| Phase ownership | Phase 2 (Communication Agent) + Phase 3 (Escalation Agent + Zendesk) |

YOUR COMPONENTS

Communication Agent  —  /agents/communication_agent.py

- Draft and send customer-facing messages (email, SMS, live chat) after resolution is confirmed

- Model: gpt-4o-mini with brand voice guardrail applied to every output

- Tool to call: send_notification (SendGrid for email, Twilio for SMS)

- Message must include: resolution summary, next steps for customer, reference/ticket number

- Tone: professional, empathetic, concise — under 150 words per message

Escalation Agent  —  /agents/escalation_agent.py

- Triggered by: Sentiment Monitor score > 0.8, high-value order (> $500), legal threats, repeat fraud flags

- Compile full context bundle: customer_id, order history, agent_chain, all tool results, timestamps

- Call create_human_ticket tool to open a ticket in Zendesk/Freshdesk with full bundle attached

- Call log_resolution to record outcome in data warehouse

- Model: gpt-4o (elevated reasoning for edge cases — approved)

Additional Files

- notification_tools.py — send_notification via SendGrid (email) + Twilio (SMS)

- helpdesk_tools.py — create_human_ticket (Zendesk webhook) + log_resolution (data warehouse)

- brand_voice.py — output guardrail: reject/rewrite responses with prohibited language list

DELIVERABLES

| # | Deliverable | File / Location | Due |
| --- | --- | --- | --- |
| 1 | Communication Agent — full implementation | /agents/communication_agent.py | Week 3 |
| 2 | Brand voice guardrail | /guardrails/brand_voice.py | Week 3 |
| 3 | Notification tools — SendGrid + Twilio | /tools/notification_tools.py | Week 3 |
| 4 | Escalation Agent — full implementation | /agents/escalation_agent.py | Week 4 |
| 5 | Helpdesk tools — Zendesk + log_resolution | /tools/helpdesk_tools.py | Week 4 |
| 6 | Unit tests for both agents and all tools | /tests/test_comm_escalation.py | Week 4 |
| 7 | PR submitted to develop with passing CI | GitHub PR | Week 4 |

ACCEPTANCE CRITERIA

- Communication Agent produces brand-compliant messages — brand_voice guardrail blocks all prohibited terms

- Escalation Agent bundles complete context — no field missing from the Zendesk ticket payload

- Human tickets are created in Zendesk within 5 seconds of escalation trigger (verified in integration test)

- All notifications use environment variables for API keys — no hardcoded credentials

- CSAT target: message quality rated >= 4.5/5 in post-resolution survey simulation

- All tests green before PR is opened

| M5 | Member 5 — Infrastructure & Observability Engineer Agent 01 — Customer Support & Returns Orchestrator |
| --- | --- |

OVERVIEW & BRANCH

| Property | Detail |
| --- | --- |
| Branch name | feature/infra-observability |
| Primary files | /infra/kafka_config.py + /infra/k8s/*.yaml + observability configs |
| Reports to | Project Lead |
| Depends on | Lead will provide Redis config (/infra/redis_config.py) — do not duplicate it |
| Blocks | Phase 5 sign-off cannot happen until tracing dashboard and Datadog APM are live |
| Phase ownership | Phase 5 (Observability) + Phase 6 (Production Hardening) |

YOUR COMPONENTS

Message Ingestion — /infra/kafka_config.py

- Configure one Kafka topic per inbound channel: web_chat, email, whatsapp, sms

- Each topic feeds into the FastAPI webhook receiver (entry point provided by Lead)

- Consumer group configuration: 1 pod per channel type (matches Kubernetes HPA spec)

- Message schema: { customer_id, channel, raw_message, timestamp, session_id }

Kubernetes Deployment — /infra/k8s/

- deployment.yaml — 1 pod per channel type (4 deployments total)

- hpa.yaml — Horizontal Pod Autoscaler on queue depth metric (target: < 100 messages/pod)

- service.yaml — ClusterIP services for internal routing

- configmap.yaml — environment config (model names, topic names, Redis URL)

- secret.yaml template — placeholder only, no real credentials committed to repo

Observability Stack

- Enable OpenAI Agents SDK built-in tracing — configure trace export to Datadog APM

- Datadog APM: instrument FastAPI app with ddtrace; create service map showing agent pipeline

- PagerDuty: configure alerts for (1) queue depth > 500, (2) error rate > 5%, (3) P95 latency > 30s

- CSAT pipeline: consume log_resolution events and compute rolling CSAT score

- Tracing dashboard: surface agent_chain per ticket, handoff count, tool call latency

DELIVERABLES

| # | Deliverable | File / Location | Due |
| --- | --- | --- | --- |
| 1 | Kafka config — 4 topics, consumer groups | /infra/kafka_config.py | Week 5 |
| 2 | Kubernetes manifests — deployment + HPA + service + configmap | /infra/k8s/*.yaml | Week 6 |
| 3 | Datadog APM instrumentation + service map | /infra/datadog_setup.py | Week 6 |
| 4 | PagerDuty alert rules — 3 thresholds | Datadog monitors config | Week 6 |
| 5 | CSAT pipeline — consumes log_resolution events | /infra/csat_pipeline.py | Week 6 |
| 6 | Tracing dashboard screenshot + config export | /docs/tracing_dashboard.md | Week 7 |
| 7 | Load test results — P95 latency, throughput, error rate | /docs/load_test_results.md | Week 8 |
| 8 | PR submitted to develop with passing CI | GitHub PR | Week 6 |

ACCEPTANCE CRITERIA

- All 4 Kafka topics receive and forward messages with < 500ms latency under normal load

- Kubernetes HPA scales pods correctly when queue depth exceeds threshold — verified in load test

- Datadog service map shows all 6 agents as separate services with trace propagation

- PagerDuty fires alert within 60 seconds of threshold breach in chaos test

- CSAT pipeline produces rolling score within 5 seconds of a ticket resolution event

- Load test: system handles 1000 concurrent tickets with P95 resolution < 30 seconds

- No credentials or secrets committed to Git at any point

SHARED RULES FOR ALL TEAM MEMBERS

| Rule | Detail |
| --- | --- |
| Branch naming | Always use the exact branch name assigned to you — no custom names |
| Commit messages | Use conventional commits: feat: / fix: / chore: / test: / docs: followed by description |
| PR deadline | All PRs must be open on GitHub at least 2 days before your phase end date to allow review time |
| No hardcoded secrets | Use environment variables for all API keys — violations will block your PR merge |
| Tests first | Write at least 1 unit test per function before opening your PR — no test-free PRs accepted |
| Blockers | If you are blocked for more than 4 hours, message the Lead immediately — do not wait |
| Model discipline | Do not change the assigned model (gpt-4o-mini vs gpt-4o) without Lead approval — it affects cost KPI |
| Interface spec | Check /docs/tool_interface_spec.md (written by Lead, available Week 1 Day 3) before writing any tool |

AGENT 01 — Team Assignments Guide  |  Confidential — Team Internal  |  2026